## Slide 1: Project Management

## Slide 2: Predictors of Success
small project
It’s all about team talent

## Slide 3: Predictors of Success
large project
It’s all about methodology
We use agile!

## Slide 4: Today: Project management
Forming teams
Partitioning/scheduling work
Monitoring progress
Dealing with problems
Agile: small, self-organizing teams
Goal stack, risk analysis, estimation
Team meetings, wiki updates, tickets
Postmortem, slippages

## Slide 5: Estimation
Work break down
Time tracking
Analysis

## Slide 6: Work break down
1-2 hour tasks

## Slide 7: Work break down dependencies

## Slide 8: Work break down dependencies and time estimates
1.5 hours
2 hours
1 hour
+1 hour
+.5 hour
+2 hours
+.5 hour
+2 hours

## Slide 9: Schedule and assign
1.5 hours
2 hours
1 hour
+1 hour
+.5 hour
+2 hours
+.5 hour
+2 hours
eric: due tues.
BE WARY of DEPENDENCIES
fiona: due tues.
yoyoz: due wed.

## Slide 10: Wed. AM
1.5 hours
2 hours
1 hour
+1 hour
+.5 hour
+2 hours
+.5 hour
+2 hours
eric: due tues.
BE WARY of DEPENDENCIES
fiona: due tues.
yoyoz: due wed.
ERIC spend 10 hours and isn’t done

## Slide 11: Estimation
Estimate
Track
Compare estimates/actual
Learn from your lessons!
No really!
If your estimates are half of actual in week n, then double your estimates for week n+1

## Slide 12: More practices
Define “done”
Add feature x
Add feature x, fully debugged
Add feature x, fully debugged, augment test plan
Add feature x, fully debugged, augment test plan and UML

## Slide 13: More practices
Define “done”
Timebox
Allow time X and no more

## Slide 14: More practices
Define “done”
Timebox
Allow time X and no more

## Slide 15: More practices
Define “done”
Timebox
Don’t add slack to estimates
Parkinson’s law: Work expands so as to fill the time available for its completion.

## Slide 16: More practices
Define “done”
Timebox
Don’t add slack to estimates
Parkinson’s law: Work expands so as to fill the time available for its completion.

## Slide 17: More practices
Define “done”
Timebox
Don’t add slack to estimates
Avoid crunch times

## Slide 18: More practices
Define “done”
Timebox
Don’t add slack to estimates
Avoid sustained overtime (crunch time)