## Slide 1: Let the fun begin!

## Slide 2
Your goal stack for last week should have looked something like this.
Beta walk through (12/13)
Alpha walk through (11/8)
Alpha design review (10/16)
Test plan review (10/25)
Usability test (10/30)
Choose concept (and backup)
Implement UI/Concept prototype
Practice UI/Concept test
Write use cases
Research/assess tools/engines
Identify major functional
requirements
Decide questions to answer with
UI/Concept test
UI/Concept test (10/9)

## Slide 3
Beta walk through (12/13)
Alpha walk through (11/8)
Alpha design review (10/16)
Test plan review (10/25)
Usability test (10/30)
UI/Concept test (10/9)
Your goal stack should look something like this now.
You’ll do this today.

## Slide 4
Beta walk through (12/13)
Alpha walk through (11/8)
Alpha design review (10/16)
Test plan review (10/25)
Usability test (10/30)
Your goal stack for next week …
By end of class today:
Have team meeting
Have stand up meeting with me to discuss progress & goals

## Slide 5: Tuesday meetings
Assess results of previous week
Analyze risks
Update goal stack
Formulate plan for week
Communicate with customers
Post meeting notes
Set/confirm time for next meeting
Here are some things you should do (consider) to your goal stack.

## Slide 6
Beta walk through (12/13)
Alpha walk through (11/8)
Alpha design review (10/16)
Test plan review (10/25)
Usability test (10/30)
Alpha use case m
Alpha use case 3
Alpha use case 2
Alpha use case 1
…
Develop on your alpha use cases, prioritize them,
insert them into the goal stack!
Collectively these should produce a bare-bones version of your game.

## Slide 7
Alpha design review (10/16)
Light-weight review
Describe alpha (core game) use cases
Domain diagram
UML of API of engine (if eternal engine)
Preliminary design model (UML Class/Sequence) for core game
Preliminary strategy for testing

## Slide 8
Beta walk through (12/13)
Alpha walk through (11/8)
Alpha design review (10/16)
Test plan review (10/25)
Usability test (10/30)
Alpha use case m
Alpha use case 3
Alpha use case 2
Alpha use case 1
…
Domain diagram
UML of engine API
Preliminary UML class/sequence
Preliminary strategy for testing

## Slide 9
Beta walk through (12/13)
Alpha walk through (11/8)
Alpha design review (10/16)
Test plan review (10/25)
Usability test (10/30)
Alpha use case m
Alpha use case 3
Alpha use case 2
Alpha use case 1
…
Domain diagram
UML of engine API
Preliminary UML class/sequence
Preliminary strategy for testing
Prototype(s)

## Slide 10: Prototypes
Ask a question
How do we make a sprite move across the screen?
How do we detect a swipe?
Etc.

## Slide 11: Prototypes
Ask a question
Know how you will assess your prototype
User test.
Unit test.
Performance test.
Etc.

## Slide 12: Prototypes
Ask a question
Know how you will assess your prototype
Choose an appropriate technology/approach
Paper
Quick prototyping tool
Stand-alone proof of concept
Etc.

## Slide 13: Prototypes
Ask a question
Know how you will assess your prototype
Choose an appropriate technology/approach
Define what the prototype will do
Use cases
Tests to satisfy
Etc.

## Slide 14: Prototypes
Ask a question
Know how you will assess your prototype
Choose an appropriate technology/approach
Define what the prototype will do
Build it
Assess your results
Document the process (your rationale & results)

## Slide 15
Beta walk through (12/13)
Alpha walk through (11/8)
Alpha design review (10/16)
Test plan review (10/25)
Usability test (10/30)
Alpha use case m
Alpha use case 3
Alpha use case 2
Alpha use case 1
…
Domain diagram
UML of engine API
Preliminary UML class/sequence
Preliminary strategy for testing
Prototype(s)
Your goal stack will probably include other goals as well!

## Slide 16: Sudoku project assessment
http://www.surveymonkey.com/s/SKYDF5G